Difficulty-Aware Adaptive Reasoning for Financial Advisory Systems

Project Status Report

Stages 0-5 of 9 complete  |  Prepared 15 August 2026

# 1. What the project does

AI reasoning models "think out loud" before giving an answer. They frequently work out the correct answer early and then keep reasoning anyway, which wastes time, computing power and electricity without improving the result.

This project builds a small AI controller - a "referee" - that watches the reasoning as it happens and decides the moment to stop and commit to an answer. It learns this decision from experience rather than following a fixed rule, and it takes the difficulty of the question into account.

The application area is financial advisory: investment calculations, fraud detection and credit risk assessment.

# 2. Current status

Five of the nine planned stages are complete. All automated tests pass (395 tests), and every stage is reproducible from the code.

| Stage | What it produced | Status |
| --- | --- | --- |
| 0. Foundation | Project structure, configuration, answer-checking system | Complete |
| 1. Dataset | 30,660 financial questions from seven sources | Complete |
| 2. Difficulty rating | Every question labelled Easy, Medium or Hard | Complete |
| 3. Main experiment | 4,000 reasoning recordings made on a cloud GPU | Complete |
| 4. Training data | 91,706 decision points for the referee to learn from | Complete |
| 5. Training | The referee trained, tested and evaluated | Complete |
| 6. Full evaluation | Comparison against all alternative methods | Next |
| 7-8. Application | Working advisory system with a dashboard | Pending |
| 9. Final report | Results, graphs and written report | Pending |

# 3. Main results

## 3.1  The problem is real, and we measured it

The AI reaches the correct answer at some point during its reasoning in 63% of questions, but only ends up correct 42% of the time.

In other words: on roughly one question in five, the model finds the right answer and then talks itself out of it. This is the central claim of the project, now demonstrated on real financial data rather than assumed.

## 3.2  How accuracy is measured

Every question in the collection has a known correct answer, so marking is automatic and identical for every method compared in this report. The procedure has three steps.

- The model finishes its reasoning with a marker line, "Final answer: X".

- We extract X. If the marker is missing - usually because the reasoning was cut short - we fall back to the last line the model produced.

- We compare X to the known correct answer.

Numerical answers are counted correct when they fall within 1% of the true value. This is the standard convention used by the FinQA benchmark, so the results are comparable with published work. Categorical answers are normalised and matched, so that "this looks fraudulent" and "yes" are treated as the same answer.

| Model answered | Correct answer | Difference | Marked |
| --- | --- | --- | --- |
| 1,234.56 | 1234.56 | 0% | Correct |
| 12.5 | 12.4 | 0.8% | Correct |
| 13.0 | 12.4 | 4.8% | Wrong |
| 2.5 million | 2500000 | 0% | Correct |
| "this looks fraudulent" | yes | - | Correct |
| "legitimate" | no | - | Correct |
| no answer produced | 42 | - | Wrong |

Two conventions are worth stating openly. The marking is strict in that an arithmetic slip of more than 1% fails outright. It is lenient in one respect: the FinQA source data stores percentages inconsistently, sometimes as "53%" and sometimes as "0.53", so a factor-of-one-hundred discrepancy is accepted. Without that allowance a large number of genuinely correct answers would be failed.

## 3.3  Understanding the accuracy figures

Headline accuracy across all 4,000 traced questions is 42.4%. That figure needs one important qualification, because a quarter of the questions never finished reasoning.

To fit the experiment inside the free 30-hour weekly GPU allowance, we capped reasoning at 768 words per question. 25% of questions hit that cap and were cut off mid-thought. The effect is stark:

| Questions | Share | Accuracy |
| --- | --- | --- |
| Reasoning completed within the budget | 75% | 53.5% |
| Cut off at the word limit | 25% | 9.5% |
| All questions combined | 100% | 42.4% |

So the model answers 53.5% of questions correctly when allowed to finish. The 42.4% overall figure is depressed by a budget limit we chose for cost reasons, not by any limitation of the method being studied. Raising that budget is the first item in the next stage of work.

For context on what is achievable: the model arrives at the correct answer at some point during reasoning on 63.3% of questions, and a perfect stopping policy would therefore reach 62.9% accuracy. Those figures bound what any stopping method can deliver on this model.

The clearest single illustration comes from the credit risk questions. The model reasons its way to the correct classification on 91.6% of them, but only ends up giving the correct answer 33.5% of the time. It is finding the right answer and then losing it.

## 3.4  Extra thinking stops helping early

We measured how often the current answer is correct at each stage of reasoning:

| Reasoning step | 1 | 3 | 6 | 10 | 15 |
| --- | --- | --- | --- | --- | --- |
| Answer correct | 21% | 26% | 32% | 32% | 31% |

Accuracy climbs until about step 6 and then stays flat. The model typically reasons for 11 to 12 steps, so approximately half of all its thinking produces no benefit at all.

## 3.5  Our method beats the existing approach

Existing methods stop reasoning at a fixed point. Compared at exactly the same computing cost:

| Method | Answers correct |
| --- | --- |
| Existing approach (stop at a fixed point) | 27% |
| Our difficulty-aware referee | 32% |

A five percentage point improvement at equal cost. A useful headline figure from a more conservative setting: 24% less computing time for a 1% accuracy cost.

## 3.6  How reinforcement learning solves the problem

The "referee" described throughout this report is a reinforcement learning agent - specifically a Deep Q-Network. The 32% result in the table above is what it achieves. This section states plainly what reinforcement learning contributes.

Deciding when to stop reasoning is a sequence of decisions, not a single judgement. At every step the system must weigh an immediate choice - answer now, or spend more computation - against an uncertain future payoff. Reinforcement learning is the standard framework for exactly this kind of problem, which is why the project is built on it.

In practice it works as follows. The system is defined as a decision problem: at each step of reasoning the agent observes 14 signals, chooses to continue or to stop, and receives a score - a reward for answering correctly, a penalty for answering wrongly, and a small charge for every word of thinking. During training the agent replays 91,706 recorded decision points and adjusts itself 60,000 times, gradually learning which combinations of confidence, answer stability and question difficulty justify thinking further.

Three concrete things follow from using reinforcement learning:

- It produces a working policy that beats the existing approach. Fixed-threshold stopping is what current methods use; the trained agent is five percentage points more accurate at identical computing cost.

- It makes the difficulty-aware mechanism possible. The cost of thinking is written into the reward and varies by difficulty - expensive on easy questions, cheap on hard ones. A fixed rule has no way to express that idea at all; it is a single number applied everywhere.

- It provides an adjustable dial. Changing the cost in the reward produces a whole family of policies, from 46% to 71% computing time saved. The operating point can be chosen to suit the deployment rather than accepted from the method.

The behaviour the agent learned was not programmed by us. Given only the reward, it worked out that effort should be concentrated where the answer is actually reachable: it uses 54% of the available reasoning on easy questions, where it is right 77% of the time, but cuts hard questions down to 30%, where it would be right only 9% of the time however long it thought. That is a policy discovered from experience, which is what reinforcement learning is for.

## 3.7  An honest finding worth reporting

We deliberately built a simpler method as a control test, to check whether reinforcement learning was genuinely necessary rather than merely sufficient.

The simpler method performed slightly better - 37% against 35% at matched cost. We investigated and found a clear structural reason. Reinforcement learning is designed for situations where your decisions change what happens next. In this problem they do not: the reasoning is already recorded, so choosing to continue does not alter it, it only reveals the step that was always coming. That makes this closer to a prediction problem than a control problem.

It is worth being precise about what this does and does not mean. It does not mean the solution fails: the reinforcement learning agent still solves the task and still beats the methods it is competing against. It means that, for this particular problem structure, a simpler learned method reaches a similar level - which is a finding about the problem, not a defect in the solution.

This is a genuine scientific result rather than a failure. We tested our own assumption, found it did not hold, and can explain precisely why. Both learned methods substantially outperform the fixed rules used in prior work, and the reinforcement learning formulation retains the adjustable trade-off that the simpler method cannot offer.

# 4. Datasets: what each one is for

Seven sources were combined into a single collection of 30,660 questions. Each was chosen for a specific purpose, and the table below states what would be lost without it.

A requirement shared by all of them: the answer must be checkable automatically. The referee learns by being rewarded for correct answers, so every question needs a definite right answer that a computer can verify. This is why open-ended advice questions cannot be used.

| Dataset | Questions | Why it is included | What breaks without it |
| --- | --- | --- | --- |
| FinQA | 8,208 | Numerical reasoning over real company annual reports. The core difficult reasoning material. | The main source of genuinely hard reasoning disappears, and stopping decisions become trivial. |
| TAT-QA | 4,000 | Questions over financial tables combined with text. | Much less variety in how questions are presented; the referee overfits to one style. |
| ConvFinQA | 3,000 | Multi-turn conversations where later questions depend on earlier answers. The hardest tier. | The upper end of the difficulty range thins out. |
| Financial PhraseBank | 3,452 | Market sentiment classification. Very easy questions. | Critical loss. Without easy questions the referee never sees cases it should answer instantly, so it cannot learn that behaviour at all. |
| PaySim | 5,000 | Mobile money transactions, converted into fraud detection questions. | Fraud detection - one of the three stated application areas - is gone entirely. |
| German Credit | 1,000 | Loan applicant records, converted into credit risk questions. | Credit risk, the second application area, is gone. |
| Synthetic finance maths | 6,000 | Generated by our own code: SIP, EMI, CAGR, tax, NPV. The question and the exact answer are both computed. | The only source with guaranteed-correct answers. Without it, labelling errors in the real datasets feed directly into the reward and the referee learns from partly wrong signals. |

Two of these sources were spreadsheets rather than questions. We wrote code to convert each row into a properly worded English question - for example turning a row of transaction data into: "A transfer of 72,665 emptied the sender's account into an account with no prior balance. Is this transaction fraudulent?"

# 5. The cloud GPU stage and why it was necessary

## 5.1  What it produced

We ran the reasoning AI over 4,000 questions and recorded its thinking step by step. At every step we paused it and asked: "if you had to answer right now, what would you say?" - then checked whether that answer was correct.

The result is 4,000 complete reasoning recordings containing 45,853 checkpoints. For every question we know exactly what would have happened had we stopped at any point.

## 5.2  Why this is the key design decision

The obvious way to train the referee is to let it interact with the AI directly: every time it decides "keep thinking", call the AI again. That would require millions of AI calls and weeks of computing time.

Instead we record everything once, then train the referee against those recordings. Because every possible outcome is already known, the referee can be trained, tested and retrained as many times as we like without ever calling the AI again.

This is what makes the project achievable on student hardware. The recording stage cost about five hours on a free cloud GPU. Every stage after it takes minutes on a normal laptop, so we can adjust and retrain freely.

## 5.3  Why a cloud GPU and not the laptop

The development laptop has no suitable graphics card. The recording stage required roughly ten million generated words, which would take weeks locally. Kaggle provides 30 hours of free GPU time per week; the run used about five.

Before committing to the long run we ran a two-minute automated check confirming the AI genuinely produces lengthy reasoning. Without that, the entire five hours could have produced unusable data. The check measured a median of 636 words of reasoning per question, comfortably above the required threshold.

# 6. Models used

Three models are involved. An important point for clarity: we do not train a language model. The reasoning AI is used exactly as downloaded and its internals are never modified.

| Model | Size | What it does | Do we train it? |
| --- | --- | --- | --- |
| DeepSeek-R1-Distill-Qwen-1.5B | 1.5 billion parameters | The reasoning AI being controlled. Chosen because it produces genuine step-by-step reasoning that can be interrupted. | No. Used frozen, off the shelf. |
| MiniLM + LightGBM | Small (about 22 million) | Reads the question text and predicts whether it is Easy, Medium or Hard, in about one millisecond. | Yes - around 30 seconds on a laptop. |
| The referee (a small neural network) | About 19,000 parameters | Watches 14 signals from the reasoning and decides at each step: continue, or stop and answer. | Yes - around 4 minutes on a laptop. |

For scale: the referee is roughly one hundred-thousandth the size of the model it controls. The intelligence of the system is not in the referee - it is a small, fast decision-maker sitting on top of an existing model.

A fourth model, a simple classifier, was built purely as the control test described in section 3.4.

# 7. System architecture

The system has two halves: a one-time recording stage, and the live system that uses what was recorded.

## 7.1  Recording stage (done once, on a GPU)

- Seven datasets are cleaned and combined into one collection of 30,660 questions.

- The reasoning AI answers 4,000 of them, and we record its thinking step by step.

- At every step we record what it would have answered, how confident it was, and whether that answer was right.

- Those recordings become the training material for the referee.

## 7.2  Live system (runs on a normal computer)

- A user asks a financial question.

- The difficulty classifier rates it Easy, Medium or Hard in about a millisecond.

- The reasoning AI starts thinking, and the referee watches.

- Every few words the referee reviews 14 signals and decides: continue, or stop and answer.

- The answer is returned along with the time and energy saved.

## 7.3  What the referee looks at

Fourteen signals, all of which can be observed live while the AI is thinking. It never sees the correct answer.

| Group | Signals |
| --- | --- |
| Question difficulty | Predicted Easy / Medium / Hard |
| Certainty | Confidence, weakest-point confidence, uncertainty, and how these are trending |
| Budget | Words used so far, how far through the reasoning we are |
| Convergence | Whether the tentative answer has stopped changing, and for how long |
| Language cues | Wrap-up words ("therefore", "so") versus doubt words ("wait", "actually") |

## 7.4  How the referee is rewarded during training

Stopping with a correct answer earns a reward. Stopping with a wrong answer is penalised. Every word of thinking costs a small amount - and that cost is higher for easy questions than for hard ones. This is the mechanism that makes the system difficulty-aware: wasting effort on something the model already knows is punished heavily, while a hard question is given room.

# 8. Next steps

| Stage | What happens | Where it runs |
| --- | --- | --- |
| Immediate: raise the reasoning budget | A quarter of questions currently run out of words mid-thought and score 9.5%, against 53.5% for those that finish. Re-running the recording stage with a larger budget is the single highest-value improvement available, and is expected to raise overall accuracy from 42% to roughly 52%. | Cloud GPU, about 9 hours |
| 6. Full evaluation | Compare against seven alternative methods; measure speed, memory and energy use; produce the results tables and graphs. | Laptop |
| 7-8. Application | Build the financial advisory system with a dashboard showing time and energy saved per question. | Laptop |
| 9. Final report | Additional experiments, final results and the written report. | Laptop |

The expensive cloud GPU work is finished. Everything remaining runs on a normal laptop.

# 9. Summary

Five of nine stages are complete. We built a 30,660-question financial dataset from seven sources, ran the main experiment on 4,000 questions using a free cloud GPU, and trained the stopping controller.

The results confirm the core hypothesis: the reasoning model reaches correct answers 63.3% of the time but only keeps them 42.4% of the time, and roughly half of its thinking produces no benefit. Our method beats the standard fixed-threshold approach by five percentage points at equal computing cost - a 20% relative improvement.

On questions where reasoning completed within the allotted budget the model is 53.5% accurate; the lower overall figure reflects a word limit chosen to fit the free GPU allowance, and raising it is the immediate next task.

The reinforcement learning agent is the component delivering that improvement, and the difficulty-aware reward it optimises is what allows effort to be allocated differently across easy and hard questions - something a fixed rule cannot express.

We also tested whether reinforcement learning was strictly necessary, found that a simpler learned method performs comparably, and can explain the structural reason. Both learned methods clearly beat the fixed rules used in prior work. The next stage is the full evaluation against all alternative methods.

# Appendix A. Technical specification

This appendix states the formal terminology behind the plain-English description above.

## A.1  Terminology

| Term used above | Technical name |
| --- | --- |
| The referee | Deep Q-Network (DQN) agent |
| The referee's decision rule | Policy |
| Signals the referee watches | State vector (14 dimensions) |
| Continue / stop | Action space (2 discrete actions) |
| Score for a decision | Reward function |
| One question from start to answer | Episode |
| Recorded reasoning | Offline transition dataset |
| Perfect referee | Oracle policy (upper bound) |
| Simpler control method | Behaviour cloning (supervised imitation) |

## A.2  Problem formulation

The task is formulated as a Markov Decision Process (MDP) and solved with offline reinforcement learning. The formal definition is:

| Element | Definition in this project |
| --- | --- |
| State s | 14 features observable live during reasoning: predicted difficulty (3), answer confidence, weakest-token confidence, entropy, entropy trend, tokens used as a fraction of budget, normalised step index, confidence change, answer stability, steps since the answer last changed, and two text-cue densities (progress and doubt). |
| Action a | CONTINUE (keep reasoning) or STOP (commit to the current answer). |
| Reward r | STOP: +1 if correct, -1 if not, minus a per-token cost, plus a small bonus if the answer had settled. CONTINUE: minus the per-token cost of the next reasoning step. |
| Transition s to s' | Advancing to the next probe point in the recorded reasoning trace. |
| Discount gamma | 0.99 |
| Objective | Maximise expected discounted return, i.e. answer correctly while spending as few reasoning tokens as possible. |

## A.3  The difficulty-aware mechanism

The per-token cost depends on the predicted difficulty of the question:

| Difficulty | Cost per token (beta) | Effect on behaviour |
| --- | --- | --- |
| Easy | 0.60 | Thinking is expensive - waste is punished hard |
| Medium | 0.30 | Balanced |
| Hard | 0.12 | Thinking is cheap - the agent is given room |

This is the mechanism behind the "difficulty-aware" claim. A single fixed cost - which is what every fixed-threshold baseline effectively assumes - cannot express it.

An important distinction: difficulty enters the STATE as the classifier's prediction, because that is what the live system will actually see, but enters the REWARD as the measured label, because the reward is computed offline where the true value is known. Training on true labels and deploying on a 60%-accurate classifier would flatter the offline results.

## A.4  Network and training

| Property | Value |
| --- | --- |
| Network type | Feedforward neural network (multi-layer perceptron) |
| Architecture | 14 inputs -> 128 (ReLU) -> 128 (ReLU) -> 2 Q-values |
| Parameters | 18,690 |
| Algorithm | Double DQN (offline / batch reinforcement learning) |
| Loss | Huber (smooth L1) |
| Optimiser | Adam, learning rate 0.0005 |
| Batch size | 128 |
| Training steps | 60,000 |
| Target network update | Every 500 steps |
| Gradient clipping | 10.0 |
| Training data | 91,706 recorded transitions |
| Training time | About 4 minutes on a laptop CPU |

## A.5  Why this is offline reinforcement learning

In standard (online) reinforcement learning the agent acts, the environment responds, and it learns from the consequence. Here the agent never interacts with anything: it learns entirely from transitions recorded in advance during the GPU stage.

Two consequences follow, and both are worth stating explicitly:

- Offline reinforcement learning normally risks the agent overestimating the value of actions the data never tried. That cannot happen here, because the recording stage captured the outcome of BOTH actions at EVERY state - the action space is completely covered. The usual corrective methods (CQL, BCQ) are therefore unnecessary.

- Exploration is irrelevant. There is no environment to explore, only a fixed table of transitions to fit, so no epsilon-greedy schedule is used.

## A.6  Why reinforcement learning did not outperform imitation

Reinforcement learning earns its advantage when actions change what happens next. In this formulation they do not. The reasoning traces are fixed recordings, so choosing CONTINUE does not alter the reasoning - it only reveals the step that was always going to follow. The agent controls when it exits a predetermined sequence and nothing else.

Formally this is an optimal stopping problem, a degenerate case of an MDP in which the agent cannot influence the state trajectory. Such problems are closer to prediction than to control, which is why a well-calibrated one-step predictor - which is essentially what behaviour cloning provides - is competitive with a full reinforcement learning agent.

The reinforcement learning formulation nevertheless provides something imitation cannot: the reward exposes a tunable cost-accuracy trade-off. Varying the token cost produces a family of policies spanning 46% to 71% token savings, so an operating point can be chosen to suit the deployment rather than accepted from the method.

## A.7  Models and data

| Component | Identifier / size |
| --- | --- |
| Reasoning model (frozen) | deepseek-ai/DeepSeek-R1-Distill-Qwen-1.5B |
| Sentence encoder | sentence-transformers/all-MiniLM-L6-v2 |
| Difficulty classifier head | LightGBM, 3-class |
| Stopping policy | Double DQN, 18,690 parameters |
| Control method | LightGBM binary classifier (behaviour cloning) |
| Questions collected | 30,660 from 7 sources |
| Questions traced on GPU | 4,000 (45,853 probe points) |
| Reasoning token budget | 768 tokens, probed every 48 tokens |
| Data split (traced set) | 2,800 train / 601 validation / 599 test |

## A.8  Answer grading rules

| Answer type | Rule |
| --- | --- |
| Numeric | A number is extracted from the response and compared to the reference within 1% relative tolerance. Currency symbols, thousands separators, accounting negatives such as (1,234), and scale words such as "million" and "crore" are all handled. A factor-of-100 discrepancy is accepted, because the FinQA source stores percentages inconsistently as both "53%" and "0.53". |
| Categorical | Both sides are lowercased, stripped of punctuation and mapped through a synonym table, so that "fraudulent" matches "yes" and "high risk" matches "bad". Negations are resolved before substrings, so "not fraud" correctly matches "no" rather than "yes". |
| No answer | Counted as incorrect. This occurs mainly where reasoning was truncated by the word budget before the model reached its conclusion. |

The same grader is used at every stage - when recording traces, when deriving difficulty labels, and when evaluating every policy - so all reported figures are directly comparable.

## A.9  Evaluation protocol

Every policy - learned or fixed - is evaluated identically: replay each recorded trace step by step, ask the policy whether to stop, and read off what actually happened at that point. Because the recording captured the answer at every step, this is an exact simulation rather than an approximation.

Two reference points bound the results. Full reasoning (never stopping early) gives the cost ceiling. The oracle - which stops at the earliest correct step, using knowledge of the true answer that no real policy could have - gives the best achievable result, and turns a statement like "we saved 58%" into "we captured 87% of what was available".